## Slide 1: 7/9/2018 Team Amazing Music
Product Owner: ChongWei Zhao
Initial ScrumMaster: William Whelan
Team Members: DongYeun Lee, Inyoung Cho, Bali Southam

## Slide 2: Amazing Music
This is a platform which allows its user to play their music in whatever style they love and share this music with others
High level goal(s)
(1)Achieve the program as a music player
(2)Achieve the program as a music editor
1. Change the tone of the music
2. Change the speed of the music
3. Cut and combine different tracks together
(3)Achieve the program as a platform which allow people to share their music

## Slide 3: Amazing Music
Project Release Plan – User Stories
Sprint 1 user stories: (Estimated story points in parentheses)
As a user, I can import music from my local disk. (15)
As a user, I can know if a file is a valid audio file or not. (36)
As a user, I can play music in this software. (29)
As a developer, I want to make a valid socket client machine. (10)
As a developer, I want to make a valid socket server machine. (13)
As a developer, I want to make a shell outside the core server. (29)
As a developer, I want to expose proper APIs to the Internet. (19)

## Slide 4: Amazing Music
Project Release Plan – User Stories
Sprint 2 user stories: (Estimated story points in parentheses)
As a user, I want to change the speed and pitch. (35)
As a user, I want to be able to adjust volume. (15)
As a user, I want to be able to share music with other people via File Server. (38)
As a developer, I want to make a File Server that can normally receive and process incoming files. (41)
As a developer, I want to create UI for the user-end software. (34)
As a developer, I want to make core functions for user-end software. (37)
As a developer, I want to combine UI and core functions together. (29)

## Slide 5: Amazing Music
Project Release Plan – User Stories
Sprint 3 user stories: (Estimated story points in parentheses)
As a user, I want to be able to download other’s music from the server. (38)
As a user, I want to be able to search other’s music artworks. (32)
As a developer, I want to find (and hopefully fix) as much bugs as possible. (50)

## Slide 6: Amazing Music
Project Release Plan – User Stories
Backlog user stories:
As a user, I want to be able to cut and combine audio tracks.
As a user, I want to be able to categorize music files, if I would like to.
As a user, I want to be able to make my own page, account and profile (SNS Network).
As a user, I want to be able to comment on other users’ music.

## Slide 7: Amazing Music
Project Release Plan – Architecture
Graph:
Play music
Change the tone of the music
Modify the speed of the music
Share music
Server
User login information
User music file
User update time and so on
Music file serial number and so on

## Slide 8: Amazing Music
Project Release Plan – Challenges/Risks
Challenge/Risk 1
Not very familiar with how to create the software to play music
Challenge/Risk 2
Time constraints- fast paced 5 week session, shorter sprints
Challenge/Risk 3
Lack of experience in building a server, creating a UI design, and utilizing an audio processing library

## Slide 9: Amazing Music
Project Release Plan – Technologies
Technology:
Front end --- Java
Back End --- Java, MySQL(Database)
UI design --- Microsoft Forms (Language: C#)
Music editor --- FFMPEG (audio file processing library)
Version Control --- GitHub
Communication: Slack (group messaging), Trello (Scrum boards)